NLP Applications - Assignment 2 – PS-7 (Part A – TASK B)

Group 39

Group Member Names:

- Akilan K. S. L., 2024AB05003

- Devender Kumar, 2024aa05065

- Nagendra Prasad Reddy K. V. S., 2024aa05960

- Sai Venkata Naga Sesh Kumar Ghanta, 2024aa05989

- Piramanayagam P., 2024AB05015

Table of Contents

Problem Definition: PART A - Task B : Enhancement Plan (2 Marks)	3

Enhancement Plan	4

Summary:	4

Details of all enhancements in steps: (Refactor code into a clean service layer)	4

Step 1 : Restructure - UI (HTML) and APIs call the same core inference function.	5

Step 2 — Define API contract (inputs/outputs)	5

Step 3 — Implement REST endpoints in Flask using Blueprints	6

Step 4 — Add input validation + security defaults	6

Step 5 — Add versioning and documentation (OpenAPI)	7

Step 6 — Performance improvements for API mode	7

Step 7 — Logging, monitoring, and error handling	7

Step 8 — Testing (very important for “detailed documentation”)	8

Step 9 — Deployment plan	8

Appendix:	10

Evidences of executing in BITS OSHA Cloud lab	11

Design & Flows	13

# Problem Definition: PART A - Task B : Enhancement Plan (2 Marks)

Provide a detailed documentation that would explain the step – by- step process to enhance your Sentiment Analysis Application to develop and expose RESTful APIs that allow external applications to access the sentiment analysis engine.

# Enhancement Plan

## Summary:

REST APIs for Sentiment Analysis Application (preprocessing + model inference) through REST endpoints such as:

- POST /api/v1/sentiment → analyze a text string

- POST /api/v1/sentiment/batch → analyze multiple texts

- POST /api/v1/sentiment/file → analyze an uploaded .txt file

- GET /api/v1/health → health check for monitoring

## Details of all enhancements in steps: (Refactor code into a clean service layer)

- Restructure code

- API contracts

- REST implementation

- Validation & Security

- Versioning  & Documentation

- Performance Improvements

- Logging, Metrics and Error Handling

- Testing

- Deployment Plan

## Step 1 : Restructure - UI (HTML) and APIs call the same core inference function.

project/app.py                 # Flask entry

sentiment/preprocess.py        # cleaning/tokenization/lemmatization

model.py             # load model + predict

service.py           # sentiment_pipeline(text) orchestration

api/routes.py            # API endpoints (Blueprint)

schemas.py           # request/response validation helpers

templates/             # existing UI

static/                # existing UI assets

In sentiment/service.py, create a single callable:

- analyze_text(text: str) -> dict

  - returns: label, confidence, optional scores, cleaned text, etc.

## Step 2 — Define API contract (inputs/outputs)

2.1 Request format (JSON)

For single text:

{ "text": "I love this product!" }

Optional fields you can support:

return_scores: true/false

language: "en" (if you later add multilingual support)

2.2 Response format (JSON)

{

"request_id": "uuid",

"label": "positive",

"confidence": 0.91,

"scores": { "positive": 0.91, "neutral": 0.07, "negative": 0.02 },

"processing_ms": 12

}

2.3 Standard error format

{

"request_id": "uuid",

"error": {

"code": "INVALID_INPUT",

"message": "Field 'text' must be a non-empty string."

}

}

## Step 3 — Implement REST endpoints in Flask using Blueprints

Create a blueprint api/routes.py and register it in app.py under /api/v1.

Health

GET /api/v1/health

Returns: status OK + model loaded + version

{ "status": "ok", "model_loaded": true, "version": "1.0.0" }

Single text inference

POST /api/v1/sentiment

Body: { "text": "..." }

Returns: label + confidence (+ scores optional)

Batch inference

POST /api/v1/sentiment/batch

Body:

{ "texts": ["Good", "Bad", "Okay"] }

Returns list of results with indices.

File upload

POST /api/v1/sentiment/file

multipart/form-data with file=@input.txt

Server reads file content → analyze.

## Step 4 — Add input validation + security defaults

Validation rules

- text must be string, trimmed, length > 0

- Set max length (example: 5,000 chars) to prevent abuse

- For batch: max items (example: 100)

Security & hardening

- Disable debug in production

- Add CORS if external frontend/mobile apps will call it

- Add basic API key auth (simple and assignment-friendly)

API key approach

- Client sends: Authorization: Bearer <API_KEY>

- Server checks it against env var API_KEY

## Step 5 — Add versioning and documentation (OpenAPI)

Versioning

Use /api/v1/... so you can add /api/v2/... later without breaking clients.

Documentation

a simple README.md section with curl examples

## Step 6 — Performance improvements for API mode

Few points:

- Load model once at startup, not per request

- Keep preprocessing objects (tokenizer/vectorizer) in memory

## Step 7 — Logging, monitoring, and error handling

Logging

- Log per request:

- request_id

- endpoint

- processing time

- errors (stack trace only in server logs)

Monitoring essentials

- /health endpoint for uptime checks

- response time tracking (processing_ms)

Consistent error handling

Use Flask error handlers for:

400 (bad request)

401 (unauthorized)

500 (server error)

## Step 8 — Testing (very important for “detailed documentation”)

- Unit tests

- preprocessing functions

- model prediction function

- API tests

- Use Flask test client or pytest:

- valid request returns 200 + expected schema

- empty text returns 400 with INVALID_INPUT

- missing/invalid API key returns 401

Manual tests (curl examples)

curl -X POST http://localhost:5000/api/v1/sentiment \

-H "Content-Type: application/json" \

-H "Authorization: Bearer YOUR_KEY" \

-d '{"text":"This is amazing"}'

## Step 9 — Deployment plan

Local run

- python app.py (or flask run)

Production run

- Use a WSGI server:

- gunicorn app:app

Add config via environment variables:

- API_KEY

- MODEL_PATH

- MAX_TEXT_LENGTH

- LOG_LEVEL

Deploying on Docker:

- Dockerfile builds image

- container exposes port 5000

- env vars injected at runtime

# Appendix:

## 1. API Endpoint Table

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /api/v1/health | GET | Health + readiness |
| /api/v1/sentiment | POST | Single text inference |
| /api/v1/sentiment/batch | POST | Batch inference |
| /api/v1/sentiment/file | POST | File upload inference |

## 2. Evidence of executing in BITS OSHA Cloud lab

## 3. Design & Flows